# Applied AI Consulting & Development Programme

## South African Sugar Association (SASA)

Prepared for: South African Sugar Association (SASA) Prepared by: Richard [Surname] | [Company Name] Date: 23 March 2026 Reference: PROP-SASA-2026-003 Budget Line: Professional Fees

Deadline Note: All documentation must be approved by Wednesday, 25 March 2026.

## Executive Summary

This proposal outlines a ten-session Applied AI Consulting and Development Programme to be delivered at SASA’s Mount Edgecombe facility. The engagement is structured as a professional services programme under the professional fees budget — not a training initiative. The focus throughout is on building, integrating, and deploying AI-driven tools and workflows directly into SASA’s existing systems and data environment.

Work will be conducted using SASA’s own operational data — mill performance records, laboratory outputs, historical datasets spanning multiple centres — and will build directly on the foundations already established by members of the SASA team who have begun integrating AI into their reporting and analysis workflows.

Each session is a co-development engagement: the consultant and the SASA team work together to design, build, and refine AI-powered tools that address real operational problems. The programme concludes with working integrations embedded in SASA’s infrastructure and a governance framework that sustains the capability independently.

## Engagement Philosophy

This is not a theoretical programme. Every session works with SASA’s actual data and systems. The deliverables are not slide decks or certificates — they are working tools, tested integrations, documented workflows, and deployable automation pipelines.

Framing principles: - We build models together using company data, not constructed examples - Each session produces something SASA keeps and uses immediately - Advanced team members (where applicable) are leveraged as context contributors and peer demonstrators, not held back to match the group pace - Sessions accommodate different capability levels simultaneously — some participants will be building, others will be directing and reviewing - Every co-developed asset is stored in a shared SASA consulting log (SharePoint or equivalent) accessible to all participants including online attendees

## Programme Structure

Format: 10 co-development sessions × 7 hours Location: SASA facility, Mount Edgecombe (in-person + hybrid remote) Attendance: Up to 15 in-person (managers and directors) + up to 11 supervisors joining remotely for selected sessions Cadence: Approximately one session every two weeks, with flexibility based on team needs and progress Session format: 3.5 hours / lunch and breaks / 3.5 hours — structure within each block flexible based on the work in progress

Flexibility provisions: - Sessions can be paused mid-programme to consolidate or catch up where needed - Different groups can be engaged at different depths simultaneously within the same session - Online supervisors receive a 15-minute synthesis at the start of each session covering what was produced in the previous one - All session outputs are stored in the shared consulting log for anyone who misses a session

## Session Descriptions

### Session 1 — Foundations Audit & Strategic Framing

Establishing a shared baseline — mapping where AI creates real value for SASA

The first session is a structured audit and alignment exercise. Rather than covering theory, we map SASA’s current data landscape, establish the programme’s specific integration targets, and standardise tooling across the group.

What we do together: - Review and contextualise AI work already completed within SASA — presenting existing dashboards and analysis as the benchmark for the rest of the group - Map SASA’s data landscape: identify which datasets (10-year records, LIMS exports, Autolab outputs, mill reports) are candidates for AI integration and where the highest operational friction currently exists - Configure and standardise tooling: Claude Pro shared account, Microsoft Copilot licence review, browser and desktop setup for all participants - Establish a shared prompt discipline using SASA’s own report language and terminology - Define the programme’s capstone goal as a group — one or two agreed integration targets (e.g., LIMS exception flagging, automated report commentary) that every subsequent session builds toward - Set up the shared consulting log where all session outputs are stored

Session deliverable: SASA data and systems map + programme integration targets document

### Session 2 — Excel as a Data Engineering Surface

Rebuilding existing Excel workflows as AI-augmented decision tools

What we do together: - Rebuild one real SASA Excel report using Claude as a live co-pilot: formula logic, data cleaning, conditional exception flagging — no manual formatting - Introduce structured data principles that make AI tools reason reliably over tabular data - Build a reusable Claude prompt library for Excel tasks: summarisation, anomaly detection, trend commentary - Apply Microsoft Copilot’s Excel integration to the same dataset and establish which tool fits which workflow - Design an exception-flagging template for one reporting area (e.g., laboratory results outside control limits) that a supervisor can operate without technical support

Session deliverable: Rebuilt AI-augmented Excel report + exception-flagging template for one SASA reporting area

### Session 3 — Working with Large Datasets & RAG

Making 10 years of multi-centre SASA data queryable — without uploading everything to an AI

What we do together: - Introduce Retrieval Augmented Generation (RAG): how AI can answer questions about large document and data collections without being given the entire dataset — the pattern that makes 10-year historical analysis practical - Work directly with SASA’s multi-year, multi-centre datasets: slice, filter, and summarise using Claude with structured exports; surface where the current data structures create friction - Build a simple document index so AI tools can be pointed at the right data subset rather than everything at once - Introduce Python at a practical level: a 5-line script that reshapes or merges datasets that would take hours in Excel, written through AI assistance — no prior coding required - Design a data-preparation checklist for SASA’s specific formats (LIMS exports, Autolab CSVs, mill reports) for consistent AI-ready data across the team

Session deliverable: SASA data-preparation checklist + working RAG demonstration against internal documents

### Session 4 — Python & Node.js as Integration Glue

Writing and understanding the code that connects SASA’s systems to AI

What we do together: - Establish the consulting frame: managers direct and review the code, the AI writes it — this session builds the literacy to do that confidently - Build a real data pipeline using AI-generated Python: LIMS export → transformation → flagged output → formatted report - Introduce Node.js alongside Python: when each is appropriate (Python for data transformation; Node.js for API and web-facing connectors to SharePoint and source systems) - Each participant identifies one repetitive data task in their area that could be automated — these become the source material for Sessions 7 and 8

Note: Python and Node.js must be installed on attendee machines before this session. IT support required.

Session deliverable: Working data pipeline stub (LIMS export → processed output) + automation candidate list per team area

### Session 5 — PowerPoint, Reporting & AI-Generated Narratives

Eliminating manual report commentary and presentation preparation

What we do together: - Audit the current reporting burden: quantify hours per week spent writing interpretive text around the same data — the ROI conversation - Build a repeatable workflow: structured data → Claude prompt → draft narrative → human review and sign-off; applied to one actual SASA periodic report - Use Microsoft Copilot’s PowerPoint integration to generate a presentation from a SASA data summary; refine live through prompt iteration - Design a report commentary template encoding SASA’s house style, regulatory language, and exception-flagging conventions - Produce one complete AI-assisted report draft from real data — something a director can review and approve in the same session

Session deliverable: AI-assisted SASA report draft + reusable report commentary template

### Session 6 — Running AI on SASA Infrastructure

Deploying AI models inside SASA’s environment — no data leaves the building

This session is timed to follow the IT infrastructure meeting and incorporates its findings directly.

What we do together: - Open with findings from the IT meeting — map them against SASA’s data boundary decisions from Session 3 - Install and configure a local AI model on SASA’s server (or test machine) with IT present — so participants understand what they are commissioning - Design SASA’s data governance framework: what goes to Claude Pro, what stays on-premise — documented as a one-page policy for director sign-off - Build a local RAG demonstration: index a set of SASA internal documents (procedures, historical reports) and query them using the local model — no internet required - Establish the hosting and maintenance model: who owns it, what the upgrade path is

Server minimum specification: 16 GB RAM, modern multi-core CPU, dedicated GPU with 4+ GB VRAM recommended, 50 GB storage, network-accessible

Session deliverable: Local AI server operational + data governance policy document

### Session 7 — LIMS & Autolab Integration

Connecting AI directly to SASA’s laboratory management systems

What we do together: - Map the current LIMS data flow end to end: data entry → review → exception detection → reporting — and identify where exceptions are caught late or missed entirely - Build an AI-assisted exception detection layer: define business rules with laboratory managers, implement as a Python script or prompt chain that flags out-of-spec results automatically - Design the notification architecture: when an exception is flagged, what happens — who is alerted, through what channel (email, Teams, SharePoint), what the alert contains - Address Autolab integration: map where AI can intercept instrument data upstream of LIMS to catch calibration drift or anomalies before results are recorded - Produce a written integration specification — a clear brief that IT can implement or commission — as the session deliverable

Session deliverable: LIMS exception detection workflow + Autolab integration specification

### Session 8 — Agentic Workflows & Automation Pipelines

Building AI processes that run without constant human instruction

What we do together: - Distinguish an agent from a prompt: a sequence of decisions, actions, and checks running on a schedule — using SASA’s LIMS exception workflow from Session 7 as the reference case - Build a multi-step agentic workflow: data arrives → AI checks against rules → exception detected → draft alert generated → human reviews and acts - Introduce tool use: how agents are given specific capabilities (read a file, send an email, query a system) without unrestricted access - Design failure modes and override controls: how agentic workflows fail safely, escalate correctly, and maintain a clear audit trail — critical for a regulated environment - Each participant maps one workflow in their area for conversion from manual review to agentic exception flagging — inputs for Session 9

Session deliverable: Working agentic exception-flagging workflow + automation pipeline map per team area

### Session 9 — Source System Integration & Production Deployment

Embedding AI at the point of data creation — not after the fact

What we do together: - Take two or three workflow maps from Session 8 and build functional integration prototypes: real data, real business rules, real output channels - Build a lightweight API connector pattern (Node.js or Python, AI-generated) that allows SASA’s AI layer to query or receive data from source systems without manual export steps - Address SharePoint’s role explicitly: where it works as a document and notification layer, and where a different integration pattern is needed - Review the Autolab-to-LIMS chain with prototypes in hand — partial live implementation where possible - Produce a technical architecture diagram (AI-assisted, reviewed by IT) showing SASA’s target state: which systems talk to which AI layer, what data moves where, what humans approve

Session deliverable: Working integration prototypes + SASA AI architecture diagram

### Session 10 — Capstone Review, Governance & Roadmap

Consolidating what has been built — and establishing how it is sustained

What we do together: - Present all working integrations and automations across all ten sessions — directors in attendance to see cumulative return on investment - Structured review against Session 1 targets: outcome versus ambition, what remains, sequencing of next steps - Build SASA’s AI governance framework: acceptable use policy, data classification rules, prompt library ownership, model maintenance responsibilities - Design the ongoing operating model: who maintains what, how new use cases are evaluated, how the shared consulting log and integration codebase stay current - Address skills continuity: which roles need deepened capability, which need operational literacy, what an internal AI consulting function could look like within SASA - Close with a 12-month roadmap: three to five integration targets, sequenced by value and complexity, with owners and effort estimates

Session deliverable: AI governance framework + 12-month integration roadmap

## What SASA Receives

| Session | Deliverable |
| --- | --- |
| 1 | SASA data & systems map + programme integration targets |
| 2 | AI-augmented Excel report + exception-flagging template |
| 3 | Data-preparation checklist + RAG demonstration against internal documents |
| 4 | Data pipeline stub (LIMS export → processed output) + automation candidate list |
| 5 | AI-assisted SASA report draft + reusable report commentary template |
| 6 | Local AI server operational + data governance policy |
| 7 | LIMS exception detection workflow + Autolab integration specification |
| 8 | Working agentic exception-flagging workflow + automation pipeline maps |
| 9 | Working integration prototypes + SASA AI architecture diagram |
| 10 | AI governance framework + 12-month integration roadmap |

Every session also produces updates to the shared SASA consulting log: prompt libraries, scripts, specifications, and reference materials accessible to all participants.

## Technical Requirements

### AI Licensing

Recommended: Claude Pro shared account Approximately $100/month (approximately R1,700) — one account shared across the team.

This provides: - Access to Claude’s most capable models - Extended context for large document and dataset analysis - Full Excel and PowerPoint integration capabilities (used from Session 2) - Sufficient usage for a team of 15 in regular use

SASA already holds Microsoft Copilot licences — these are used in Sessions 2 and 5 in combination with Claude.

Claude licensing details will be provided separately ahead of the IT meeting.

### Software Requirements

The following must be installed on attendee machines before the sessions indicated:

| Software | Required Before | Notes |
| --- | --- | --- |
| Python 3.x | Session 4 | IT approval or pre-installation required |
| Node.js (LTS) | Session 4 | IT approval or pre-installation required |
| VS Code | Session 4 | Free, standard installation |
| Git (basic) | Session 4 | For managing co-developed scripts |

### Local AI Server (for Session 6 onwards)

One machine on SASA’s network dedicated to running AI models. All team members access it via browser — no AI software required on individual machines.

| Component | Minimum | Recommended |
| --- | --- | --- |
| CPU | Intel i5 / Ryzen 5 (8th gen+) | Intel i7 / Ryzen 7 (12th gen+) |
| RAM | 16 GB | 32 GB |
| GPU | Dedicated GPU, 4 GB VRAM | NVIDIA RTX 3060 (12 GB VRAM) or better |
| Storage | 50 GB free SSD | 100 GB free SSD |
| Network | Local network access | Wired ethernet preferred |
| OS | Windows 10/11 or Linux | Ubuntu 22.04+ recommended |

## Suggested Schedule

Sessions are held approximately every two weeks. The full programme completes in approximately five months. Timing is flexible based on team availability and pace.

| Session | Suggested Timing |
| --- | --- |
| Session 1 | Week 1 |
| Session 2 | Week 3 |
| Session 3 | Week 5 |
| Session 4 | Week 7 |
| Session 5 | Week 9 |
| Session 6 | Week 11 |
| Session 7 | Week 13 |
| Session 8 | Week 15 |
| Session 9 | Week 17 |
| Session 10 | Week 19 |

## Investment

| Item | Sessions | Rate | Fee |
| --- | --- | --- | --- |
| Applied AI Consulting & Development | 10 sessions × 7 hours | R3,500 per session | R35,000 |

All fees exclude VAT. Travel, accommodation and expenses billed separately where applicable. Sessions are invoiced individually on completion. If the full programme is not approved, a reduced engagement of 8 sessions (R28,000) is available, covering Sessions 1–8. Cancellation or rescheduling requires a minimum of 5 business days’ notice.

Urgent: All documentation must be approved by Wednesday, 25 March 2026.

## Appendix — AI Terminology Reference

A plain-language glossary of terms used throughout this programme. Intended to keep all participants — regardless of technical background — oriented in sessions.

| Term | Plain-language definition |
| --- | --- |
| AI (Artificial Intelligence) | Software that can understand language, analyse data, and generate text, code, or outputs — without being programmed with explicit rules for every situation |
| LLM (Large Language Model) | The type of AI that powers Claude, ChatGPT, and Copilot — trained on large volumes of text to understand and generate language |
| Claude | Anthropic’s AI assistant — the primary tool used in this programme. Available via browser, API, and mobile |
| Claude Pro | A paid subscription tier of Claude (~$100/month) giving access to the most capable models and higher usage limits |
| Prompt | The instruction or question you give to an AI. How you phrase a prompt significantly affects the quality of the response |
| Prompt Engineering | The practice of crafting prompts precisely to get reliable, high-quality outputs from an AI model |
| Context Window | How much text an AI can “see” at once. Larger context windows allow it to work with longer documents and more data in a single conversation |
| RAG (Retrieval Augmented Generation) | A technique where an AI retrieves relevant information from a document store or database before generating a response — enabling it to answer questions about large or private datasets without having been trained on them |
| Token | The unit an AI processes — roughly one word or part of a word. Pricing and context limits are typically measured in tokens |
| Copilot | Microsoft’s AI integration built into Microsoft 365 products (Word, Excel, PowerPoint, Outlook). SASA already holds licences |
| API (Application Programming Interface) | A structured way for one software system to talk to another. Used to connect Claude to Excel, LIMS, or other systems programmatically |
| Python | A widely used programming language, particularly suited to data manipulation and automation. All code in this programme is AI-generated — no prior coding experience required |
| Node.js | A JavaScript-based programming environment suited to building web-facing connectors and API integrations |
| VS Code (Visual Studio Code) | A free code editor from Microsoft, used to review, run, and manage AI-generated scripts |
| Claude Code CLI | A terminal-based tool that lets you run Claude directly from a command line or code environment |
| Windsurf | An AI-powered code editor (IDE) where the AI participates in writing and explaining code as you work |
| Ollama | A free, open-source tool for running AI language models locally on a server or laptop — no internet or cloud service required |
| Open WebUI | A browser-based interface for accessing a locally running Ollama model — looks and feels like ChatGPT but runs entirely on SASA’s own hardware |
| Agent / Agentic Workflow | An AI set up to complete a multi-step task autonomously — e.g., check LIMS data, detect an exception, draft an alert, and send it — without a human prompting each step |
| MCP (Model Context Protocol) | An open standard that allows AI models to connect to external tools and data sources (files, APIs, databases) in a controlled, auditable way |
| n8n | An open-source, self-hostable workflow automation tool (similar to Zapier) used to build agentic pipelines. Free and runs on SASA’s own infrastructure |
| RAG pipeline | The full chain: document store → retrieval of relevant chunks → AI generates response grounded in those chunks — the architecture behind local document Q&A |
| Fine-tuning | Training an AI model on specific data to improve its performance on a narrow task. Not used in this programme — prompting and RAG achieve the same goals without the cost and complexity |
| LIMS (Laboratory Information Management System) | SASA’s laboratory data management system. A key integration target for AI-driven exception detection and alerting |
| Autolab | SASA’s laboratory instrument automation system. Feeds data into LIMS — an upstream integration point for catching instrument drift and anomalies |
| Embedding | A numerical representation of text that allows AI systems to measure similarity between documents — the technical mechanism behind RAG retrieval |
| SharePoint | Microsoft’s document management and collaboration platform, already in use at SASA. Used in this programme as a notification and document-storage layer |

To confirm your interest or discuss scheduling, please respond to this proposal. A signed acceptance or purchase order constitutes agreement to the terms outlined above. All documentation must be received by Wednesday, 25 March 2026.

Richard [Surname] [Email] [Phone] [Company / Trading Name]